## Slide 1: Twitter Clone Project Sprints Overview
Wed, Mar 22, 2023

## Slide 2: Sprint Outline
Sprint 1
1
Project & Framework Setup
Sprint 2
2
Enhanced UI – Notifications & Messages
Tweet model & frontend integration
Sprint 3
3
Follow / Unfollow functionality
Tweet controller actions
Basic UI – Sidebar, Feed, Suggestions, & Profile
User model & frontend integration
Sprint 4
4
Real-time tweet updates
Hashtag model & frontend integration
Hashtag search
Sprint 5
5
Likes functionality
Sprint 6
6
Live messages
Testing & Edge case management
Full refactor
Full notifications
Full refactor